Scope of Work

Firm or Individual:	Firm

Program:  	Mercy Corps AgriFin: AgriFin Digital Farmer2- Gates

Scope of Project:	Update Sprout Platform to CKAN

Country:		Kenya and Nigeria

From:			1st January 2022

To:			15th July 2022

Task Manager:	Elias Nure, Project Management and Regional Technology Expert

Technical Support:	Kristin Peterson, Open Platform Development Expert, 
                                    	Leesa Shrader, Mercy Corps AgriFin Program Director 
                                   	Sieka Gatabaki, Mercy Corps AgriFin Deputy Program Director.

AgriFin Digital Farmer (ADFII) Program Overview

The challenges in agriculture in Africa, particularly for the smallholder farmers producing 80% of it’s’ food for consumption, are complex, and no single solution exists to reverse age-old issues around markets, infrastructure, poverty and exclusion. Digital solutions can provide relatively low-cost solutions that reach scale quickly, open new markets, and surpass the traditional brick-and-mortar approach to customer acquisition and the distribution and sales of products and services.  Over the past six years, AgriFin has worked both to build capacity of fintech and agtech innovators to scale and worked to broker partnerships for them onto larger digital platforms, typically hosted by banks, mobile network operators, large agricultural enterprises and government. Digital platforms are evolving as drivers for impact and viability in delivery of key services for agriculture and also for scale up of young, breakthrough technology providers.  Digital platforms can host multiple service providers, working to offer “end to end” services to drive transformation in agricultural markets and impact for smallholders, while decreasing risks and increasing revenue models for fintechs, agtechs and other market actors.

AgriFin Digital Farmer II currently represents a $12 million, four-year program working in Kenya, Tanzania, Ethiopia and Nigeria, with potential to expand to other markets (Uganda+). In partnership with Bill and Melinda Gates and Bayer Foundations, ADF 2 seeks to support the expansion of digitally enabled services to 5 million smallholder farmers, delivered by growing ecosystems of diverse service providers and building farmer income, productivity and resilience across by 50% while reaching 40% women. ADF II will continue to target farmers who work across a wide variety of crop, livestock and fish value chains, most of whom have diversified production systems growing multiple crops for both home consumption and sale. The program is expected to have positive impacts for farmers and direct partners providing services to farmers and ecosystem actors adopting learnings from program activities. Results and learning from this body of work can be found on the www.mercycorpsagrifin.org website.

The program’s core innovations are: 1) a rapid iteration engagement model to drive innovative, client-centric product development; and 2) our work with partners to develop “bundles” of mobile-enabled services offering farmers affordable access to digital financial and market informational services.  Our support programming is focused on enabling the following critical areas of innovation, that will follow an ecosystem and market facilitation approach supported through partnership activities and dissemination of evidence-based learning to ecosystem actors following a Market Systems Development (MSD) approach, with a strong gender focus:

•Agricultural Advisory and Smart Farming Solutions, drawing on Climate Smart Agriculture (dCSA)

•Appropriate Digitally-Enabled Financial Services for SHF

•Digital Platform Models Providing Market Access, Financing, Information and Resources

•Digital Channels, Logistics and Mechanization

•Use of Digital Data for Decisioning, Product Development & Risk Management.

Purpose of Engagement

This project aims to promote zero contact and prevent the spread of COVID-19 by utilizing technology to expand access to food, improve distribution of agriculture outputs by consumers through support farmers utilize updated agriculture extension information to bolster production, cultivation, marketing and distribution of food in Kenya and Nigeria. Through this engagement Mercy Corps AgriFin (MCAF) will support Food Security for Peace and Nutrition – Africa (FSPN) and CoAmana Markets to address a number of challenges referenced above and develop a digital “Farm to Fork Solution'' eliminating contact across digital food security and agriculture supply value chains. MCAF plans to leverage its six years of engagement with more than 130 private and public sector partners across Africa to reach its intended objectives.

FSPN-Africa is an NGO that exclusively works with youth and women at the grassroots towards sustainable food and nutrition security through our guided approaches including policy advocacy, research and development, community education and sensitization and technology and innovation together with our established partnerships with Community Based Organizations (CBOs) and other stakeholders in the food and nutrition security value chain.

CoAmana is a women-led technology for social development company based in Nigeria. Their digital platform, Amana Market, supports farmers and small businesses in accessing markets to sell their products, buy inputs and access financial services. Amana Market is available through a Web interface, SMS and WhatsApp. Amana Market enables farmers to aggregate their sales through a group leader. Between March and April 2020, at the height of the COVID-19 lockdowns in Nigeria, Amana Market users grew by 1250% from approximately 800 users to over 10,000 users

Background

Sprout is the open content and services platform where global agriculture experts and farmer facing organizations meet to share and discover farmer-friendly, digital ready content and services designed to build smallholder skills, resilience and income earning opportunities. The current website for the Sprout Platform is located at https://www.sproutopencontent.com

The reason for Sprout is that there is a vast pool of valuable agriculture, financial literacy, climate smart agriculture information developed by local, regional and global experts that is not easily accessible digitally. It is too slow and costly for content users -- individual farmer facing organizations, often digital innovators -- to source, adapt and contextualize.  By providing a centralized open platform, expert content creators can more easily share their knowledge while content users can identify and distribute high quality content at a lower cost more rapidly to smallholder farmers at scale.

Sprout has been designed as a global public good by Mercy Corps AgriFin, with funding from GIZ Digital Agriculture Africa and OKTA Good Innovation Lab. The Kenya Agriculture & Livestock Research Organization (KALRO) is the Sprout platform host and a significant contributor to service design, development and content offerings. The purpose of this project is to improve the current implementation’s features and functionalities on both the backend/frontend and build capacity of the KALRO team to maintain CKAN database and website.

Scope of work

The Sprout Consultant will, in conjunction with MCA and KALRO team members, design, and implement the public (Comprehensive Knowledge Archive Network) CKAN database with a front-end Wordpress website by transferring the current live (Drupal-based open data portal based on CKAN) DKAN site and will also make both backend and front end improvements to the Sprout service implementation as defined by this SOW. Sprout will allow multiple Content Creators (organizations and individuals) to create datasets containing farmer-friendly digital ready content in the form of flat files (CSV, XLS, PDF, JSON, MP4, etc…), add them to and maintain them on the Sprout Platform.

Content Users (farmer facing organizations) will be able to search and browse and retrieve content via  the Sprout platform database UI and for adaptation and use in their content distribution platforms. APIs for content retrieval will also be supported. The Consultant will work with AgriFin and KALRO to stand-up all software components on KALRO’s Amazon Web Services.

Content Platform/Database functional requirements:

- Schema: the system must allow the implementation of a structured taxonomy, to be designed by the OCAP team and Consultant, such that content can be stored and searched by category, topic, and a variety of tags. E.g. Value-Chain (e.g. "Irish Potato"), phase of production cycle (e.g. "Post harvest processing"), general topic (e.g. "Farm finance"), content type (e.g. “SMS”, IVR etc), Content Developer (e.g. “World Food Programme”, Region of applicability (“Nigeria”), type of license (e.g. “Creative Commons Attribution”) etc…

- Structured and free-text search: datasets may be searched and retrieved based on metadata that follows the implemented schema and by free-text search of the content itself.

- Public web UI: a clean, usable, public web UI to provide browse, search, upload, update, and download functionality.

- Administrative UI: web based UI for adding, editing, and organizing content, and otherwise administering the software platform.

- Public API: a REST or GraphQL API for programmatic search and content retrieval.

- Lightweight Branding: ability to style web UI (color/theme choices) and add logos.

- Multilingual content: For the MVP English (EN) and Kiswahili (SW) content will be published. Content may be in either or both languages.

- No commercial licenses required: None of the software components that comprise the Content Exchange may be encumbered by commercial licenses.

- Containerized: the artifacts provided to KALRO for hosting on their IT infrastructure should be software containers and may take the form of vmWare VM images, Docker images, LXC containers or other common and well supported container technology, as jointly agreed to by KALRO and the Consultant.

The current Sprout platform was developed on DKAN with a Drupal front/end website.  Original System requirements are here.

Here are the main features to be replicated (left column) and additional features required (right column).

| Existing Feature on Sprout to be Replicated | Additional Features Requirements |
| --- | --- |
| High Value Content. Offer digital ready, farmer friendly agriculture and cross-cutting content for smallholder farmers that includes: - Value chain - Financial and digital literacy - Climate smart agriculture - practices, post harvest loss, etc. - Pest and Emergency - Management practice - Others include mechanization, insurance, etc. [Future for information only] Hyper Local content and services. Content customized based on the content distributor and/or farmer information such as GIS, type of crop, size of land, season, soil type, etc. Content Form - Digital Channels. Support a range of digital channels. In some cases these channels may be operated as a service to the content distribution partners. APIs will be made available where applicable. - SMS (MVP) - Whats App 4 Business Chatbots (MVP) - IVR - Other messaging apps (Viber, Messenger, Telegram etc) - Audio/Radio/Podcast | - Improving search UI, understanding and documenting how search works and how it can be improved - Implementation of APIs for partners who want to download content via API - Simple APIs added - [Optional] Future looking work to develop framework for offering APIs to content providers and content users to provide hyper local services to farmers. |
| Content Search. All content will be available for search in a content database with a database taxonomy that allows easy search for content developer, agreement type, content type, channel types, relevant markets, etc. | - Correct minor issues with the interview for content search and content uploads by content created. - Add features that allow basic Ai to remember content searches and interest so that users can be recommended content and notified of new content they are interested in. - Implement fixes on content search page and content upload page. - Improve UX for search, upload and download. Across the website (starting from the home page). |
| Data Analytics and Dashboard Google Analytics. Otherwise not implemented. | - Develop internal (not public dashboard using search data from Sprout), preferably using Google Datastudio but not required. - Develop public dashboard as a subset of internal dashboard to offer a live search of uses of data, preferably using Datastudio. |
| Feedback Loops Partially Implemented, do not like the implementation. | - Implement a better user interface for feedback loops (star rating system) |
| Content Agreements NOt implemented properly. | - Allow content creators to choose content agreements from a drop down list. |
| Database DKAN implemented. | - Migrate from DKAN to CKAN and upgrade all security, and operation systems to be up to date. |
| Content Management and Co-Creation Not implemented. | - Design & implement Simple co-creation capability -- allowing used of content to re-upload on content providers data sets when they have made a change and potential improvement (for example, added new language) - Include versions control and documentation, as content and recommendations could be updated on an annual basis and include updated agronomic best practices and technologies |
| Drupal Front End Extremely unwieldy. | - Review current drupal implementation and make recommendations to switch to WordPress or similar based on requirements. |
| General website | - Review project/product goals and current database implementation and develop/implement recommendations for feature improvements. - Review and complete small fixes that will be provided in a list form. These include but are not limited to 1) disallowing new taxonomy additions (tag) from users, 2) cleanup user self administration, 3) additional of privacy plugins for Europe. etc. |
| Security Rudimentary implementation. | - Add EU security plugin confirmation of use of cookies - Add in capabilities to only allow content to be uploaded after approval |
| User Management Users must sign up and also must log in to view content and download content. | - Improve Login/sign up and sign in processes. - Require login for download, but return user to original starting point after login rather than requirement them to start over. - Add feature to request content user that is downloading content what they are doing with the content (5 questions maximum) - Supporting integrating OKTA single single on application |

Consultant Activities

Consultant Activities will include but will not be limited to the following:

- Design

  - Replicate existing features and add new features as defined in feature requirements below.

- Implement

  - Configure and customize a CKAN instance to implement the taxonomy

  - Configure and customize the instance's stock web ui with lightweight branding, landing pages, and any other customizable aspects of the stock web UI (in Drupal)

- Deploy

  - Define Hosting Environment: Work with KALRO to specify the hosting resource needed to meet anticipated demand—e.g. CPU, RAM, Storage, Bandwidth

  - Launch: Containerize the customized instance and work with KALRO to launch and test the live instance on KARLO's infrastructure

- Manage Site Transfer

  - Manage the transfer of the existing instance of the Sprout Platform DKAN instance to CKAN and update database and frontend features and functionalities, preferably to a Word press front end.

- Support

  - Training: Provide Mercy Corps OCAP and KALRO technical and content management staff with training on managing the Content Exchange including adding, editing, and properly categorizing content

  - Ongoing Support: provide at least 3-month of post launch support via a low-cost, light-weight support model such as a set number of support tickets, or fixed number of hours available over the support time period.

Deliverables and Implementation Schedule

| Deliverable | Description of Deliverable | Proposed Delivery Date |
| --- | --- | --- |
| Software requirements specification document, System Design Document, and a technical design requirement document | Develop a Software requirements specification, System Design Document, and a technical design requirement document that provides the updated platforms structure, layout, user flow, functionality, content development and content implementation in the technical platform | January 30, 2022 |
| Fully functional website and Database; User Acceptance Test sign off from MC AgriFin; Architecture documentation, Technical documentation and a user manual | Back-end configured, containerized, and CKAN instance to serve as the content exchange set up and operational Front end software -Fully functional website and Database, -User Acceptance Test (UAT) signoff from MC AgriFin, -Sprout Documentation - Architecture documentation: Defines the high-level architecture of the system: the components, their functions and the data and control flow. - Technical documentation: Written for a technical audience and covers the code, algorithms and interface. - User manual: This is the how-to document to which users use when they're figuring things out. Highlight how do you configure the software? How do you convert a file? Can you upload and download files? How do tag content? Basically, a how-to guide, which aid users how to solve a real-world problem with step-by-step instructions. | Feb 20th, 2021 |
| Sign off from MC AgriFn that data has been migrated successfully | Migrate and upload content, meta data, tags, and other attribute information from the previous instance of the DKAN Sprout Platform to the updated CKAN Sprout Platform - Data and schema comparison test results of the legacy and the destination database -Signoff from MC Agrifin data has been migrated | Feb 28th |
| Sprout Platform website and Database live | Coordinate and work with MC AgriFin and KALRO team to host the updated CKAN instance of the Sprout Platform on the AWS. - Live CKAN instance deployed and running on AWS | March 7 |
| Training Workshop documentation | At least one (1) CKAN and Wordpress administration training for Mercy Corps and KALRO staff -Invitation of training, -Recording of training, or -Snapshot of attendees during training, or -list of attendees |  |
| 3 months support report | Support MC AgriFin and Kalro maintain Sprout Platform and provide technical support to resolve platform related issues remotely. - Report clearly showing a set number of support tickets raised, dates, statuses closed | June 7 |

Required Qualifications

- Previous experience and successfully implemented a minimum of 35 CKAN portals and/or platforms

- Experience creating secure, up-to-date CKAN portals with the major cloud providers like AWS, Google Cloud and Azure.

- A track record, with portfolio of examples, of successful CKAN implementations

- Experience working remotely with a distributed team across time zones

- Experience working with non-profit organizations and government agencies

- Experience designing content taxonomies and implement these as schemas in knowledge management systems

- Firm is a key contributor to the continued development and maintenance of CKAN’s core technology

- Experience offering tailored  online or on-site CKAN training sessions

- Possess industry experience incorporating process automation, scalability and the latest technologies to CKAN solutions to ensure data security

- Prior experience deploying CKAN in cloud and container environments

- Experience in implementing WorldPress or equivalent  free and open-source content management front end systems

- Prior experience integrate third-party extensions, most specifically Okta products and services

Ownership/Control of Work Product/Publication

Matters relating to ownership and control of work product and publication of materials produced during the course of this engagement are addressed in the main contract agreement entered into between Mercy Corps.

Authorship and Acknowledgement

Matters relating to authorship and acknowledgment of any materials produced by the consultants during the course of this engagement are addressed in the main contract agreement entered into between Mercy Corps and the Consultant for performance of services for AgriFin programming.

Task Manager/Reporting

Task Manager is Elias Nure, Project Management and Regional Technology Expert with assistance from Kristin Peterson, Open Platform Development Expert, Leesa Shrader, Mercy Corps AgriFin Program Director and Sieka Gatabaki, Mercy Corps AgriFin Deputy Program Director. Program Director has final sign-off on deliverables and invoices.

Payment and Schedule

Payment will be made based on deliverables submitted through to July 2022. Payment will be made upon regular invoicing against satisfactory delivery and acceptance of services rendered as a result of this consultancy.